# Course Creation Process Map

# 🔍1. Topic Research

Validate the course idea, clarify the intended direction, and assess whether the topic has sufficient strategic and market potential before planning the course.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Interview Course Visionary | Gather the initial course idea, intended audience, expected outcomes, strategic purpose, and constraints from the person sponsoring or envisioning the course | Essential | Course Strategist | Course Idea / Concept Brief |
| Prepare Course Brief | Convert the initial idea into a structured summary of the course goals, audience, outcomes, positioning, and development direction | Essential | Course Strategist | Course Brief |
| Perform Market Research | Research demand signals, trends, learner needs, and market opportunities to validate whether the topic is relevant and viable | Essential | Course Strategist | Market Research |
| Analyze Similar Courses | Review comparable or competing courses to identify positioning gaps, content opportunities, differentiation points, and quality benchmarks | Essential | Course Strategist | Similar Course Analysis |

# 👥2. Student Insights

Understand the target learners, their current challenges, desired outcomes, and transformation path so the course can be designed around real learner needs.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Interview Potential Students | Collect learner perspectives on challenges, skill gaps, goals, expectations, and preferred learning formats | Essential | Course Strategist | Student Interview Findings |
| Create Student Profiles | Synthesize learner insights into clear audience profiles that describe needs, goals, characteristics, skill levels, and learning context | Essential | Course Strategist | Student Personas |
| Define Before-After Transition | Describe the learner’s transformation from their current state before the course to the desired capability, confidence, or performance level after completion | Essential | Course Strategist | Before-After Transition |

# 🧭3. Course Planning

Translate validated course direction and learner insights into a structured learning experience, including topics, flow, methodology, and instructional model.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Brainstorm Topics | Generate and organize potential course topics, lessons, examples, exercises, and learning components based on the course brief and student insights | Essential | Course Planner | Topic List |
| Write a Course Outline | Structure the course into modules, lessons, learning objectives, and a logical delivery sequence | Essential | Course Planner | Course Outline |
| Define Signature Solution | Document the unique framework, methodology, or structured approach taught through the course | Essential | Course Planner | Signature Solution |
| Create an Experience Model | Design the learner journey, engagement approach, practice flow, and experience principles that shape how learners move through the course | Essential | Course Planner | Experience Model |

# ✍️4. Content Creation

Develop the instructional content, learning materials, slides, and learner resources needed to deliver the course effectively.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Write the Introduction Plan | Define how the course will open, including positioning, learner expectations, course promise, key messages, and introductory flow | Essential | Course Creator | Introduction Plan |
| Prepare Introduction Slides | Create the visual slide deck used to introduce the course, explain the learning journey, and establish context for participants | Essential | Course Creator | Introduction Slides |
| Write Module Plan | Break each module into objectives, topics, examples, exercises, and instructional sequence | Essential | Course Creator | Module Plan |
| Prepare Training Slides | Develop slide decks for course modules, including theory, examples, visuals, exercises, and teaching prompts | Essential | Course Creator | Training Slides |
| Create Training Workbook | Build supporting learner materials such as worksheets, exercises, templates, activities, and practice resources | Essential | Course Creator | Training Workbook |

# 🎥5. Course Production

Capture, test, review, and improve the course content so it is ready for final delivery or self-paced consumption.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Record Pijama Draft | Record a rough instructional version of the course to test the content flow, explanations, timing, and learning experience before final production | Essential | Course Creator | Draft Training Videos |
| Collect Student Feedback | Gather learner or pilot participant feedback on clarity, pacing, structure, usefulness, and engagement | Essential | Course Creator | Course Review Notes |
| Review and Improve the Course | Analyze feedback and revise course materials, slides, examples, exercises, and delivery flow where needed | Essential | Course Creator | Updated Course Materials |
| Produce Course Videos | Record or finalize instructional videos for delivery, including module and lesson recordings | Essential | Course Creator | Training Videos / Training Transcripts |

# 🚀6. Delivery Preparation

Prepare the final curriculum, schedule, and delivery-ready materials so the course can be facilitated or handed off for learner access.

| Activity | What to do | Importance | Role | Artifact |
| --- | --- | --- | --- | --- |
| Write the Course Curriculum | Document the full course structure, including modules, objectives, outcomes, learning sequence, and delivery format | Essential | Course Planner | Training Curriculum |
| Create a Training Schedule | Define the timing, order, session plan, milestones, and delivery sequence for the course | Essential | Course Planner | Training Schedule |
| Update Introduction Plan | Refine the course opening plan based on finalized curriculum, schedule, content updates, and production feedback | Essential | Course Planner | Updated Introduction Plan |
| Update Introduction Slides | Revise the introduction slide deck so it matches the final course structure, positioning, and delivery plan | Essential | Course Planner | Updated Introduction Slides |